## Slide 1: SETTING EXPECTATIONS WITH YOUR INTEGRATION PARTNER AS AN IN-HOUSE INTEGRATOR IN HIGHER EDUCATION
Jimmie Singleton - Manager, SLED – AVI-SPL
Christopher Dechter – Manager, Instructional Technology – University of Wyoming

## Slide 2
Christopher Dechter, CTS-D, CTS-I
Manager, Instructional Technology
University of Wyoming cdechter@uwyo.edu
Jimmie Singleton, CTS
Manager, SLED (State Local Education) AVI-SPL
Jimmie.Singleton@avispl.com
Experience
  20+ years of higher ed IT and AV nonsense
  Has probably worked at your school
  Host of AV SuperFriends podcast
  HETMA AV Designer of the Year 2024*
  "Biggest Jerk in AV" - System Contractor News
Experience
  Manager AV, USC
  AV Technician, Cal Baptist
  HETMA Higher Ed Ally of Year 2024
  ETC Corporate Director
  "Has worked with the Biggest Jerk in AV"

## Slide 3: DISCUSSION
Relationships and Processes
Capital Projects
Large Projects
Small Projects
Managing Multiple Integrators
Best Practices

## Slide 4: How can we build truly cohesive partnerships?
RELATIONSHIPS

## Slide 5
Both parties have to start the conversation and set clear expectations of how they work best.
Where do the responsibilities of each party start and end?
A bid was won. Now what?
Who was involved in the bid upfront? Can you get involved now leveraging the relationship you have?
Great experiences lead to more projects and stronger relationships
Both parties want growth. People like working with people they like.
RELATIONSHIPS

## Slide 6: How do institutions and integrators work with each other to ensure shared success?
PROCESS

## Slide 7
Both parties know exactly where their responsibilities start and stop.
Full design handoff from in-house team
  Integrator handles all labor, but in-house team comes through for commissioning.
Shared design workload
  More expert eyes on a project only helps but be sure you are getting what you are paying for.
  Open feedback loop between both parties.
Consistent communication
  Integrator and in-house team to walk the site and check in regularly during the project.
Setting Clear Expectations
PROCESS
Notes: Set expectations of where their in-house responsibilities end and where the integratorsresponsibilities start.
Handing off a full design package from the in-house team
  We do all of the labor and cabling
  In-house team comes back through for commissioning
We are maybe fixing the problems of our techs with our commissioning agent (this can be anissue when we passed it over to the in-house team)
They don't mind us giving ideas and feedback but we can't just charge for engineering andnot actually send someone to do this.
In-house integration team needs to be open to feedback and a second set of eyes on aproject (the more experts the better)
  Anecdote about Chris's Audio Technica Mic deployment with us

## Slide 8: Dealing with problems as they arise and being confident in your sign off.
PROJECT SIGN OFF
Address problems immediately.
  Both parties can have problems.
What if something isn't technically wrong but could be better?
When is an issue small enough for the in-house team or big enough for the integrator?
Notes: Appropriately handle problems that arise during a sharedproject and ensure that both parties effectivelycommunicate throughout.
Project Signoff
  IF there are problems, the integrator will follow warranty timelines
  What about something that isn't necessarily wrong but could be better
  The in-house team often will fix the issues that aren't a big deal but annoying enough for us to fix in the future
    What's worth fixing themselves (best practices)

## Slide 9: How can institutions stay involved and make sure their voice is heard?
CAPITAL PROJECTS

## Slide 10
Capital projects can often feel like an empty void where information goes in but doesn't always make it out.
Is the in-house team involved at all?
A project goes out to bid and an integrator won, does the in-house team have a relationship?
The integrator may be several layers removed through a GC or EC
Is there a consultant involved?
Architect's Office
GC and EC
Integrator
EDU In-House Team
Departmental members
Considerations
Who are the stakeholders
CAPITAL PROJECTS
From the integrator's point of view
Notes: Where does your integrator fit?
  How does a capital project happen from the integrator side
  Capital projects feel like a black box for the higher ed team – Projects gets bidand then building opens with no in between.
  Consultant led projects
  Is the integrator the designer as well
  Is there an in-house bid
  Does AV/IT have a seat at the table (The answer is no)
  Outside of the in-house team's capabilities most of the time
  More Structure and construction
  Who is the integrator working for? GC, EDU, EC, Subs of subs
Stakeholders: Who are they
  Level of interaction with integrator and in-house team (Is the in-house team involved,Architects office)

## Slide 11
In-House Team
Integrator
GC/Architects
CAPITAL PROJECT COMMUNICATIONS
Notes: How can on-campus teams work with GCs (Architect's office/Facilities)
Integrator could be 3 subs deep from a GC. Remember that the GC is sellinga project to the school and trying to save as much money as possible.
Every school works on new builds in different time frames (Somehypergrowth)
How can integrators bridge from GC to EC
The integrator may know the problems of campus but they are tied to acontract with the GC
  How to approach this conversation
How in house teams can be the squeaky wheel (Consultant driven work,yelling at people about ownership)
  It takes time (Chris to talk about how to do this)

## Slide 12: It's not a capital project but it is big enough that outside help is needed.
LARGE PROJECTS

## Slide 13
When to pull in a partner
Workload capacity hit internally, either due to support needs or just overall scope
Specialty projects
  Does your integration partner have experience in this area?
What is being done in-house
In-house team handles 50-80%
Full design packets
Coordination with other departments on campus (facilities, network, etc.)
LARGER PROJECTS
Sharing the workload
Notes: Summer projects
  In house team is busy and they need extra hands or they need someone to take over completely
During school year projects. In house team may be busy supporting classes and integrator can help.
Design and scope of work generally done in-house
    Clear expectations with the integrator of where their work starts and stops as well as the in-house team
True partnership with your integrators (what do you want it to look like?)
    Hand holding at the beginning, then true handoff
    Building a true talking relationship, what does your integrator need to deliver something successfully
In-house team does most of the build, but integrator is pulled in for specialty work (think LED or VideoWall type work) - Flying speakers, rigging work, etc. The integrator more likely has consistent expertisein that space.
Specialized spaces generally only happen once or twice on a campus so integrators may have a leg upin installing things consistently with other customers.
Stakeholders: Who are they
  Level of interaction with integrator and in-house team

## Slide 14: The in-house team is taking on most of the work but may need some help in other ways.
SMALL PROJECTS

## Slide 15
When to pull in a partner
How do we define when we hit capacity?
Box sales only.
Reach out to partner for recommendations
What is being done in-house
In-house team handles 90-100%
Full design, install, and commissioning of projects
SMALL PROJECTS
Sharing the workload
Notes: Summer projects
  In house team is busy and they need extra hands or they need someone to take over completely
During school year projects. In house team may be busy supporting classes and integrator can help.
Design and scope of work generally done in-house
    Clear expectations with the integrator of where their work starts and stops as well as the in-house team
True partnership with your integrators (what do you want it to look like?)
    Hand holding at the beginning, then true handoff
    Building a true talking relationship, what does your integrator need to deliver something successfully
In-house team does most of the build, but integrator is pulled in for specialty work (think LED or VideoWall type work) - Flying speakers, rigging work, etc. The integrator more likely has consistent expertisein that space.
Specialized spaces generally only happen once or twice on a campus so integrators may have a leg upin installing things consistently with other customers.
Stakeholders: Who are they
  Level of interaction with integrator and in-house team

## Slide 16: How many should you have and how should you work with multiple vendors?
MULTIPLE PARTNERS

## Slide 17: SHOULD YOU HAVE MORE THAN 1 INTEGRATOR?
YES!
There are different shapes and flavors of partners. Have some options.
Exclusivity isn't always best.
The on-campus team is a bridge for the partner to work with the campus. This is a two-way street and falls back on that strong foundational relationship that is built with the partner. The better the relationship, the better the project outcomes.
HOW TO WORK WITH MULTIPLE PARTNERS
Notes: Should you have more than 1 integrator?
  Yes, different shapes and flavors for different types of work
  There are multiple advantages to options (Chris to hit on his multiplepartnerships)
  Exclusivity isn't always best. Companies grow and change. Spread the love.
The on campus resource is a bridge between campus and theintegrator.
Procurement processes are different for each integrator
It's a two way street, in house team and the integrator need to work witheach other to bring value
Integrators have more than 1 customer you should have more than 1integrator

## Slide 18: Some guidance from the in-house professionals and integrators to ensure success.
BEST PRACTICES

## Slide 19: TIPS FROM THE IN-HOUSE TEAM
Don't give up the knowledge work (unless you mean to) and provide as muchdocumentation as you possibly can.
Visit with the integrator 2x a day (mid-morning, mid-afternoon)
Create a crystal-clear scope of work. Tell me exactly where your work starts and stops and where we should pick up.
Bring problems up as they arise and don't just live with the issues. None of us get better this way. Consistent communication is key.
TIPS FROM THE INTEGRATOR
Notes: From the Integrator:
  2 tips you can do to make the integrators life easier
  Clear scope of work (Exactly what you expect) - Design engineering should be a truedouble check
  Consistent communication/ back to the relationship
What went well?
  A
What didn't go well?
  Scheduling is highly important and the in house team doesn't necessarily controlschedule.
From the University:
  Don't give up the knowledge work (unless you mean to) and provide as muchdocumentation as you possibly can.
    Integrator better check that documentation
  Visit with the integrator 2x a day (mid-morning, mid-afternoon)

## Slide 20
Christopher Dechter, CTS-D, CTS-I
Manager, Instructional Technology
University of Wyoming cdechter@uwyo.edu
Jimmie Singleton, CTS
Manager, SLED (State Local Education) AVI-SPL
Jimmie.Singleton@avispl.com
QUESTIONS?